Future Improvements

docenttemplate.com server build  |  generated 2026-04-30

## Purpose

This document captures known improvements and polish items deferred during the initial server build. Each item is non-urgent — the system works without it. They're recorded here so we don't lose them. Pick them up between major phases or when the relevant area is being touched anyway.

## Priority legend

- HIGH — do these before deploying the first real client server

- MED — do these as part of pre-launch hardening for real client work

- LOW — quality/UX improvements, can wait

- POLISH — cosmetic / non-functional, do when convenient

# Improvements list

## DMARC policy: tighten from p=none to p=quarantine (or p=reject) — MED

After mail deliverability is verified stable at major recipients (Gmail, Outlook, etc.), tighten the per-tenant DMARC TXT record at _dmarc.<domain> from p=none ("monitor, don't enforce") to p=quarantine, and eventually p=reject. Enforcement causes recipient servers to junk/reject forged mail-from-<domain> instead of merely logging it. Touch points: the DMARC TXT value set by phase-pre-hetzner.sh; bump it per tenant once that tenant's outbound mail history is clean.

| Pri | Area | Improvement | Effort | Source |
| --- | --- | --- | --- | --- |
| POLISH | SpamAssassin | Add confMILTER_MACROS_ENVRCPT=i to Postfix master.cf so spamass-milter stops logging the cosmetic 'Could not retrieve sendmail macro i' warning on every message. SpamAssassin still scores correctly without it. | 5 min | Phase 4 logs |
| LOW | SpamAssassin | Disable or rescore the DNSWL lookup. Free DNSWL queries are rate-limited and we've already hit the cap (rule RCVD_IN_DNSWL_BLOCKED is firing). Either set its score to 0 in /etc/spamassassin/local.cf, or disable with 'dns_query_restriction deny list.dnswl.org'. Doesn't affect spam detection - only affects how aggressively SA can recognize known-good senders. | 10 min | Phase 4 logs |
| MED | SpamAssassin | Run spamd as a dedicated user instead of root. Currently spamd is 'still running as root' per its own log warning, falling back to nobody when processing per-message. Cleaner: 'systemctl edit spamd' and add User=spamd to the [Service] section. | 15 min | Phase 4 logs |
| LOW | SpamAssassin | Tune SpamAssassin scoring for the specific user base. Default rules are general-purpose; production tuning involves training the Bayesian filter on real ham/spam samples and adjusting individual rule scores in local.cf. | ongoing | Phase 4 |
| LOW | Mail policy | Tighten DMARC policy from p=none to p=quarantine, then p=reject. Watch DMARC reports (rua=mailto:wglover@docentims.com) for a few weeks first to confirm legitimate mail isn't being mis-flagged. Update DNS TXT _dmarc record when ready. | 5 min DNS | Phase 4 design |
| LOW | Mail policy | Tighten SPF from ~all (soft fail) to -all (hard reject). Same waiting period as DMARC - confirm no surprises in DMARC reports first. | 2 min DNS | Phase 4 design |
| MED | Reverse DNS | For client servers (NOT docenttemplate.com): file PTR ticket with Kamatera so mail.<domain>.com reverse-resolves to the server IP. This is what makes outbound mail land in Gmail/Outlook inboxes instead of spam folders. Kamatera requires the domain to have a real-looking website before approving. | 30 min | Phase 4 design |
| LOW | Mail UX | Add autodiscover/autoconfig DNS records and an HTTPS endpoint serving an XML config file. Lets new mail clients (Outlook, Thunderbird) auto-detect IMAP/SMTP settings from just the email address, no manual server entry needed. Records: SRV _imaps._tcp, _submission._tcp; HTTPS endpoint: autoconfig.<domain>/mail/config-v1.1.xml. | 1-2 hrs | Phase 4 design |
| MED | DNS hosting | Migrate DNS hosting from IONOS to Cloudflare for client servers. Domain registration stays at IONOS (cheaper). Cloudflare supports BIND zone file import (the script already generates these), turning DNS deployment for new client server into 30 seconds vs 5+ minutes of clicking. Free, plus DDoS protection and CDN. | 30 min/domain | Wayne / DNS doc |
| LOW | phase4.sh | Lower DMARC TTL during testing. Currently 3600 sec (1 hr). For initial deployments where you might iterate on records, drop to 300 sec for the first week, raise back to 3600 once stable. | 5 min | Phase 4 design |
| LOW | Apache | Configure HSTS header for stronger HTTPS enforcement. Add Strict-Transport-Security header in Phase 2's vhost config so browsers refuse to downgrade to HTTP for repeat visitors. | 10 min | best practice |
| LOW | Apache | Configure security headers (X-Frame-Options, X-Content-Type-Options, Referrer-Policy, Content-Security-Policy). Standard hardening for production websites. | 30 min | best practice |
| MED | WordPress | Install/configure caching plugin (W3 Total Cache or LiteSpeed Cache). Drastically reduces server load and improves page response time. Important once a site has real traffic. | 30 min | best practice |
| MED | WordPress | Configure WordPress security plugin (Wordfence or Sucuri free version) for admin login protection, file integrity monitoring, and malicious-traffic blocking. | 30 min | best practice |
| LOW | WordPress | Configure WordPress to send mail through local Postfix instead of PHP's mail() function. Either set SMTP=localhost in WordPress, or install WP Mail SMTP plugin and point it at localhost:587 with SASL auth using a wp-server@<domain> mailbox. | 20 min | Phase 6 design |
| HIGH | Backups | Verify Phase 3's MariaDB backup cron is actually running and that backup files at /var/backups/mysql/ are recent. Already configured but never tested in production. | 10 min | Phase 3 |
| HIGH | Backups | Implement off-server backup of /var/backups/mysql/ AND /var/vmail/ AND /srv/www/. Local backups don't help if the server is destroyed. Options: rsync to another box, S3-compatible storage, or Kamatera's snapshot service. | 1-2 hrs | Phase 9 |
| MED | Monitoring | Set up basic uptime/health monitoring. Either external (UptimeRobot, free tier) or internal (Netdata, Zabbix). Should alert on: web 5xx, mail server unreachable, disk >85% full, MariaDB down. | 1-2 hrs | Phase 9 |
| MED | Logs | Configure logrotate for mail.log and other high-volume logs to ensure they don't fill the disk over time. Default Ubuntu config rotates /var/log/mail.log but verify retention is reasonable (e.g., 30 days). | 15 min | best practice |
| LOW | Plone | Enable Plone caching (ZODB cache size tuning, Varnish in front) once real client sites are running. Defaults are fine for a template; production-tuned caching is a per-site deployment task. | 30 min/site | Phase 7 |
| LOW | Plone | Document the 'never run as root' wrapper around bin/instance for client onboarding. The wrappers exist (refuse-as-root) but the deployment guide needs explicit warnings + verification steps so nobody bypasses them. | 30 min docs | Phase 7 design |
| MED | Webmail | Once Phase 5 (Roundcube) is built: configure Roundcube's Sieve plugin (managesieve_extension) so users can manage their own spam-filtering rules from the webmail interface. The server side (port 4190) is already configured. | 20 min | Phase 5 design |
| MED | Documentation | Phase 11: write a README.md at /root/docs/ covering server architecture, where each service's config lives, common debugging commands (mail log, DNS check, cert renewal), backup verification procedure, and recovery-from-disaster steps. | 2-3 hrs | Phase 11 |
| LOW | Documentation | Document the 'remove this stuff before cloning' steps for the deploy script. Specifically: mailbox passwords, DKIM keys (regenerated per-domain), Let's Encrypt cert (re-issued per-domain), MariaDB root password (regenerated per-server). | 1 hr docs | Phase 8 |
| POLISH | phase2.sh | Apache vhost should explicitly exempt .well-known/acme-challenge from any rewrite rules. Currently relies on Apache's files-on-disk-first behavior. After Phase 6 (WordPress), the WordPress .htaccess could in some edge cases intercept ACME challenges. | 10 min | Phase 4 cert debug |
| POLISH | Hostname | FQDN currently points to bare 'docenttemplate' (no .com). Confirm /etc/hosts and /etc/hostname are consistent for the template server, and that Phase 8 (deploy script) updates these for each new client. | 10 min | Phase 1 review |

## Adding new items

As we discover more polish items during future phases, append them to this document. The pattern is: discover during a session → mention here briefly with priority + effort estimate + the source (which session/phase surfaced it) → revisit later.